Minutes of Meeting

Feedback Session on OT Wireframes

| Meeting Title | Wire-frames mock-up |
| --- | --- |
| Date | 15 April 2026 |
| Attendees | Ms. Yin Ying Ten, Ms. Tahirah, Ms. Maham, Mr. Jawwad, Mr. Adeel |
| Created By | Adeel Mukhtar |
| Agenda | Gathering feedback from therapists on the OT wireframes. |

Discussion Points

1. Shared Folder for OT Project

- A common OneDrive folder will be created for the OT project so that all team members can access and share relevant files in one place.

2. Wireframe Interface — Alignment with Elite Platform

- Therapists noted that the current OT wireframe design looks different from the Elite platform. After discussion, the team confirmed that the wireframes will not be made identical to Elite. Instead, minor adjustments will be made where needed to better suit the OT workflow, while keeping the existing design direction.

3. Therapist Feedback on Key Changes

- Therapists provided the following feedback during the meeting:

- Daily encounters should be displayed on the landing page instead of showing all SOAP notes generated. This makes it easier for therapists to find what they need on any given day.

- Therapists should have the ability to share or give access to a specific encounter directly from the landing page.

- Check-in and check-out status for patients should be included in the daily encounters view.

- Filters should be added for schools, dates, and other relevant criteria to help therapists quickly locate specific records.

4. Upcoming Sprint Focus

- The main focus for upcoming sprints will be on SOAP notes and the AI component of the platform.

- School Communication Book has also been added to the sprint plan and will be included in the upcoming development cycle.

Action Items

| # | Action Item | Owner | Due Date |
| --- | --- | --- | --- |
| 1 | Create a shared OneDrive folder for the OT project and share access with all team members. | Mr. Jawwad | TBD |
| 2 | Make minor adjustments to the OT wireframe design as needed. The design will not be made identical to Elite, only small tweaks to better fit OT workflow requirements. | Developers Team | TBD |
| 3 | Update wireframes to show daily encounters on the landing page. | Design Team | Next Sprint |
| 4 | Add functionality for therapists to share or grant access to specific encounters from the landing page. | Development Team | Next Sprint |
| 5 | Include patient check-in and check-out in the daily encounters view. | Development Team | Next Sprint |
| 6 | Add filters (school, date, etc.) to the daily encounters view. | Development Team | Next Sprint |
| 7 | Add user story for School Communication Book to the sprint backlog. | Mr. Adeel | Upcoming Sprint |
| 8 | Share a sample of the School Communication Book for reference. | Ms. Yin Ying Ten | TBD |